## Slide 1: Accessible Procurement Process Map The integration of accessibility into an ICT procurement process This resource has been developed by Australian Network on Disability’s Procurement Taskforce and distributed with their kind joint permission.

## Slide 2: Contents
Slide 3 Process Map overview
Slide 5 Key task summary
Page 8 Process flow for pre tender due diligence
Slide 12 Process flow for technology contracts – tenders
Slide 18 Process flow for technology contracts – direct negotiations / renegotiations
Slide 24 Example of supplier scoring
Slide 28 Glossary
Notes: Accessible digital meetings
How can you ensure your virtual meetings are inclusive?
We follow these practices for accessible digital meetings. Some are actions as part of pre-meeting set up but we share so that you can keep this in mind for future meetings you might hold.

## Slide 3: Process Map overview
Purpose
This document explains how the use of the Technology Accessibility Selection Tool, developed by the Taskforce, can be used to remove the key perceived issues when including accessibility requirements into scope.
Key perceived issues during a procurement activity are;
  What questions to ask,
  How to evaluate the answers (without needing an accessibility subject matter expert),
  How to easily contractualise the supplier’s response.
Approach
In addition to the development of the Technology Accessibility Selection Tool, key tasks, responsibilities and detailed process flows have been documented to provide guidance during the procurement process.
Notes: Accessible digital meetings
How can you ensure your virtual meetings are inclusive?
We follow these practices for accessible digital meetings. Some are actions as part of pre-meeting set up but we share so that you can keep this in mind for future meetings you might hold.

## Slide 4: Process Map overview continued
Scope
The approach and Technology Accessibility Selection Tool has been developed to assist in the purchasing of technology goods and services.
Processes have been developed for both tender and contract renewal activities.
The approach to renewals supports best practice ESG development i.e. first measure, then track progress.
Notes: Accessible digital meetings
How can you ensure your virtual meetings are inclusive?
We follow these practices for accessible digital meetings. Some are actions as part of pre-meeting set up but we share so that you can keep this in mind for future meetings you might hold.

## Slide 5: Procurement process – key task summary

## Slide 6: Key task summary
Step | Process Order | Key Accessibility Assessment Activities of the Contract Owner | Key Supplier Actions | Key Procurement Actions
1. Scope Definition | Engagements via tender: Activity occurs prior to tender release. Engagements directly with one supplier: Activity normally occurs prior to initial supplier discussions. | Confirm that accessibility is relevant to scope Determine if all accessibility questions in the tool are relevant Agree minimum acceptable question scores Agree accessibility weighting in the scoring matrix | Be visible by publishing which accessibility standards, products and services meet e.g. VPAT. Know if products and services meet stated minimum accessibility requirements. | Include accessibility questions identified by the Contract Owner into scope document. Finalise scoring matrix and minimum acceptable scores.
2. Scope Clarification | For engagements via tender, this activity occurs after the tender is released but prior to supplier submissions. | Run Q&A session for suppliers Resolve any specialist accessibility questions that are raised. Internally discuss any policy conflicts raised e.g. if it seems a supplier will not meet minimum acceptable score. | Clarify uncertainties. Internally agree the remediation approach to any “No” response. | Formally release scope document and relevant questions to supplier(s). Coordinate Q&A.
A procurement process will normally consist of four steps.

## Slide 7: Key task summary
Step | Process Order | Key Accessibility Assessment Activities of the Contract Owner | Key Supplier Actions | Key Procurement Actions
3. Evaluation | Upon receiving the supplier’s formal written response. | Resolve any policy conflicts i.e. discuss with stakeholders and agree to remove suppliers who do not meet minimum accessibility scores. Validate supplier’s response | Provide self assessment on accessibility through formally responding to the accessibility scope questions, using the categories provided. | Coordinate evaluation scoring. Confirm time/cost of remediating any gaps between policy and supplier solution. Supplier comms incl clarification of responses. Initiate negotiations e.g. remediation costs.
4. Contracting | This is the final negotiation step to document the formal response in a contract. | Agree the detail behind any remediation activity. Test supplier’s solution delivers required accessibility requirements (as committed). | Contractually commit to accessibility scope and any remediation actions. Maintain compliance. | Include clauses to enshrine accessibility commitments. Outcome communication to supplier(s).

## Slide 8: Accessible procurement process flow for pre-tender due diligence

## Slide 9: Pre-tender due diligence
Pre tender due diligence should be done to help determine which suppliers to invite to a tender.
The accessibility of the supplier’s goods or services should be one of the considerations on which suppliers to invite, however, determining this is not always easy.

## Slide 10: Pre-tender due diligence
The following are two approaches that can be used to get a broad understanding of the accessibility of a supplier’s goods and/or services;
Some suppliers have published a Voluntary Product Accessibility Template (VPAT) which can be useful.
  While this can provide good insight VPATs can be complex to interpret and may not apply to the specific good or service you are looking to purchase.
  OZeWAI are in the process of developing a database of reviewed VPATs that will greatly assist in this interpretation. Test usability with assistive technology users e.g., makeitfable.com. The link will be included once this database is live.

## Slide 11: Pre-tender due diligence
2. An alternative approach is to make a supplier’s participation in a tender conditional on their confirmation that their products and/or services apply with your organization’s Accessibility Policy/Standards.
  This approach, however, requires an organization to have a publishable Policy/ set of standards that are easy for a supplier to assess themselves on.
  If your organisation does not have a set of standards publicly available, then an alternative could be to send out the questions included in the Technology Accessibility Selection Tool pre-tender.

## Slide 12: Accessible procurement process flow for technology contracts – tenders

## Slide 13: Technology contracts - tenders
For a procurement tender the following workflows provide the steps to define the accessibility evaluation criteria and evaluate supplier’s responses.

## Slide 14: Tender Process 1. Scope Definition: Pre Tender Release
4. Are all accessibility questions relevant to the scope of what is being purchased?
5.b. Unsure. Discuss with Sponsor. The Accessibility policy manager or your organisation’s Accessibility lead may also be called on here.
5.a. No. Remove non relevant questions
5.c. Yes. Include applicable accessibility questions and evaluation methodology in the tender response document (use the Accessibility Selection Tool)
1. Is there a user interface (for employees or customers) included or developed through what is being purchased?
2. Yes. Determine the type(s) of goods or services being purchased i.e. Software, Hardware, Web/ External Hosting, Labour.
3. Review the accessibility questions for the type(s) of good or services being purchased.
No. Stop: No need to include accessibility questions
8. Agree if the cost to remediate for any “Other” responses will be included in the pricing evaluation.
9. Include accessibility weighting in the over all tender scoring matrix.
Contract Owner
Sponsor
Procurement
7. Agree if a minimum score is to be set for any accessibility questions, and confirm that if this score is not met then this disqualifies the supplier.
>> Refer to any Policy guidance
6. Agree the total evaluation score that should be weighting given to the accessibility question responses (as a total)
Tool
Tool
Policy
Policy
10. Note in the tender doc which questions must have a positive response i.e. Yes or Other.
Release Tender.
Move to Scope Clarification: Post Tender Release.

## Slide 15: Tender Process 2. Scope Clarification: Post tender release
1. Set up a Q&A session for suppliers (~45min) on the accessibility questions. It is suggested all suppliers are invited to the one session.
2. Provide a brief overview on why accessibility is important in regard to this tender. Your company may also have content to present on why accessibility is important to the company.
3. Explain the scoring mechanism –specifically the “Other” section and how if the solution currently has accessibility gaps then it is strongly encouraged to use the other section to commit to closing those gaps.
5. Any specialist accessibility questions that can not be answered should be noted and a response sent to all suppliers once an answer is received from your organisation’s Accessibility Lead. Move to Evaluation Process.
Procurement
Contract Owner
4. If it has been agreed that a “no” to any question or if there is a minimum score which will result in disqualification then this should be mentioned.

## Slide 16: Tender Process 3. Evaluation
1. Did any suppliers respond “No”, or score below a pre-agreed minimum score for any question?
2a. Yes. Was it agreed before the tender release that a “no”, or score below the minimum score would disqualify a supplier?
7. Yes. The supplier is removed from the tender process.
8. Sponsor should be advised. Continue evaluating other suppliers.
2b. No. If a supplier has responded “Other” is the remediation, including costs and effort clear?
3a. No. Seek clarification from the supplier before finalizing their score.
4. If supplier cannot clarify e.g. when the release including the fix will occur then the supplier’s response should be revised down i.e. select an “Other” category which appropriately reflects what is certain about remediation effort. Note that in some cases this may mean the supplier response is now evaluated as a “No”.
5. After clarification are all responses where a mandatory “Yes” or “Other” is required now a “Yes” or “Other”?
6a. No. Go back to step 1.
3b. Yes. Include finalized responses in the pre agreed tender scoring matrix.
Procurement
Contract Owner
End: Move to Contracting process.

## Slide 17: Tender Process 4. Contracting
Include the supplier tender response to the accessibility questions into contracts Accessibility Schedule.
It is suggested that the main body of the contract contains a clause that commits the supplier to delivering a product or service that meets the level of accessibility noted in their tender response.
The table of questions and supplier’s tender response (including any clarifications e.g. cost) can then be pasted into an Accessibility Schedule.
2. Does the supplier accept the concept of having clauses to hold the supplier to their specific commitment(s)?
3a. Yes. Does the supplier accept wording of clause(s).
4b. No. Escalate to Accessibility Policy Owner
4a. Yes. Include clauses. End
5b. No. Rework language with supplier.
6. Can a compromise be agreed that maintains the intent of the of the commitment to an accessible product (as specifically noted in the supplier’s responses to the accessible questions)?
Unsure.
7. Policy Owner accepts supplier position?
8. No. Policy Owner and Sponsor to resolve e.g. raise a formal step out from the organisation’s accessibility policy or standard(s), or have an executive to executive conversation between the company and supplier in regard to the supplier’s commitment to accessibility.
Procurement
Contract Owner
Sponsor

## Slide 18: Accessible procurement process flow for technology contracts – direct negotiations/renegotiations

## Slide 19: Technology contracts – direct negotiations / renegotiations
For a procurement direct negotiations i.e. with a single supplier (including contract renewals) the following workflows provide the steps to define the accessibility evaluation criteria and evaluate supplier’s responses.
Direct negotiation often occurs when a product or service is already in an organisation i.e. the discussions are around a contract renewal. In this case the focus is understanding the current accessibility of the product or service and formalizing this (assuming this is not already formally known).
It is rare that an organisation will have the leverage in these cases to force the supplier to make large changes in their product or service before a new contract is signed, however, creating a formal baseline and gaining any commitment from the supplier to improve is a strong step forward.
If the product or service is significantly deficient then this process can create visibility in the organisation which in turn can be useful input into strategic lifecycle planning for the product or service i.e. if alternatives could/ should be looked for in the medium to long term.

## Slide 20
4. Are all accessibility questions relevant to the scope of what is being purchased?
5.b. Unsure. Discuss with Sponsor. The Accessibility policy manager or your organisation’s Accessibility SME may also be called on here.
5.a. No. Advise Procurement to remove the non relevant questions from the document to be sent to the supplier.
6. Send all applicable accessibly questions to the supplier (using the Accessibility Selection Tool) and advise that the status of the supplier’s product or service is required as part of the contracting process.
1. Is there a user interface (for employees or customers) included or developed through what is being purchased?
2. Yes. Determine the type(s) of goods or services being purchased i.e. Software, Hardware, Web/ External Hosting, Labour.
3. Review the accessibility questions for the type(s) of good or services being purchased.
No. Stop: No need to include accessibility questions
Contract Owner
Sponsor
Procurement
Tool
Tool
Policy
Direct Negotiations/ Contract Renewals
1. Pre supplier notification
Tool

## Slide 21: Direct Negotiations/ Contract Renewals 2. Scope Clarification
1. Set up a Q&A session for the supplier (~45min) on the accessibility questions.
2. Provide a brief overview on why accessibility is important in regard to this tender. Your company may also have content to present on why accessibility is important to the company.
3. Explain the evaluation mechanism –specifically the “Other” section and how if the solution currently has accessibility gaps then it is strongly encouraged to use the other section to commit to closing those gaps.
5. Any specialist accessibility questions that can not be answered should be noted and a response sent to all suppliers once an answer is received from your organisation’s Accessibility Lead. Move to Evaluation Process.
Procurement
Contract Owner
4. If it has been agreed that a “no” to any question will be in conflict with your company standards or policies then this should be mentioned.

## Slide 22: Direct Negotiations/ Contract Renewals 3. Evaluation
1. Did the supplier respond “No”, or score below a pre-agreed i.e. set at a policy level minimum score for any question?
2a. Yes. The Contract Owner should contact the organisation’s Accessibility Lead or Accessibility Policy Owner to discuss a solution e.g. raise a formal step out from the company’s accessibility policy or standard(s), or have executive to executive conversation between the company and supplier in regard to the suppliers commitment to accessibility.
2b. No. If a supplier has responded “Other” is the remediation, including costs and effort clear?
3a. No. Seek clarification from the supplier before finalizing their score.
4. If supplier cannot clarify e.g. when the release including the fix will occur then the supplier’s response should be revised down i.e. select an “Other” category which appropriately reflects what is certain about remediation effort. Note that in some cases this may mean the supplier response is now evaluated as a “No”.
5. After clarification are all responses where a mandatory “Yes” or “Other” is required now a “Yes” or “Other”?
6a. No. Go back to step 1.
6b. Yes. Record the supplier’s finalized responses in the Accessibility Selection Tool
Procurement
Contract Owner
End: Move to Contracting process.
Tool

## Slide 23: Direct Negotiations/ Contract Renewals 4. Contracting
Ideally include the supplier tender response to the accessibility questions into an Accessibility Schedule in the contract. Noting that for renewals this may be particularly difficult to get agreement on and a “fail fast” approach is often the most appropriate.
2. It is suggested that the main body of the contract contains a clause that commits the supplier to delivering a product or service that meets the level of accessibility noted when they returned the Accessibility Selection Tool responses.
The table of questions and supplier’s response (including any clarifications e.g. cost) can then be pasted into an Accessibility Schedule.
Does the supplier accept the concept of having clauses to hold the supplier to their responses?
3a. Yes. Does the supplier accept wording of the clause(s).
3b. No. Escalate to Accessibility Policy Owner
4. Yes. Include clauses. End
4b. No. Rework language with supplier.
5. Can a compromise be agreed that maintains the intent of the clause(s)?
6. Policy Owner accepts supplier position?
7b. No. Policy Owner and Sponsor to resolve, with the most likely scenario being that the non compliance is documented, and any resolution is worked through at a later date as part of ongoing strategy for this good or service.
Procurement
Contract Owner
Sponsor
Policy
7a. Yes. Contractualise agreed approach. End

## Slide 24: Example of supplier scoring

## Slide 25: Example of Supplier Scoring
Below provides a worked example of what a response from a supplier should look like. This example includes 6 out of the total 14 questions that would be asked when evaluating software.
The supplier has provided their answers by marking their response for each question in the scoring template, provided explanatory notes in column L, and have added the appropriate score for each question in the Score column (column M).
Further details for each questions scoring are on the next page.

## Slide 26: Worked Example for Supplier Scoring
Question 1 (row 8 of the table)
The supplier has marked their product as Other, Resolved By A Release Delivered In Less Than 1 year. As articulated in the evaluation template this type of response attracts a score of 4 marks.
A score in this category indicates that while the product is currently lacking the supplier is committing to remediating the issue for free as part of a standard product improvement.
Including features as standard (sometimes called native) is often more desirable than configuration as future changes to the product are likely to retain these features, and they are less likely to be over-written.
Further detail is provided by the supplier in the explanatory notes section, column L.
Question 2 (row 9)
The supplier has answered Yes to the question and so attracts the full 5 marks.
Question 3 (row 10)
The supplier has responded that configuration is needed to achieve the scope requirement. This evaluation criteria shows the supplier that this response gets 3 marks.
In this case it would be worth clarifying with the supplier what and how to do the configuration. Specifically it is good to know if a subject matter expert in the product is required to do it, or if it is a simple task.

## Slide 27: Worked Example for Supplier Scoring
Question 4 (row 11) is shown for demonstration only. This question would not be sent to the supplier as, in this example, it was determined to not be relevant to scope as the solution did not need biometrics.
Question 5 (row 11)
The supplier has responded No, their product does not provide this functionality. As such the supplier will score no marks for this question.
It should be checked as to if this functionality was set as a mandatory requirement (during the step 1. Pre Supplier Notification), if it is then the workflow should be followed to address this issue i.e. be resolved between Contract Owner and Policy Owner.
Question 6 (row 12)
The supplier has answered Yes to the question and so has given themselves the full 5 marks, however, they have indicated in the notes section (column L) that there are caveats where accessibility is not provided.
This score should be reevaluated and changed, if appropriate i.e. the supplier’s self score it not final.
In this case the organisation’s evaluation team need to decide if the response is required to apply to the whole product, or if partial coverage is acceptable.
It is possible that in this case the evaluation team would seek the guidance of the organisation’s Accessibility Lead.

## Slide 28: Glossary

## Slide 29
Term | Definition / explanation
Contract Owner | The main beneficiary of the goods and/or services in the contract when finalized. Often delegates activities in the procurement process flow within their team. Is not in Procurement or normally the organisation’s Accessibility SME or policy owner.
Sponsor | Normally the senior leadership role within the Contract Manager’s line who is escalated to for assistance in the resolution of any material issues e.g. conflicts with policy.
Tool | The Technology Accessibility Selection Tool. The set of accessibility questions and the evaluation mechanism included which have been developed by BDI and further enhanced by AND’s Accessible Procurement Taskforce. The Accessibility Selection Tool can be found on the AND web site here
Policy | Is used as a general term to refer to an organisation’s formally stated intent in regard to accessibility e.g. acceptable minimum standards. In this process flow Policy refers to any relevant Procedures, Standards or formal Policy document that an organisation has.
Policy Owner | In most organisations any step out or deviation from policy/procedure/standards requires the formal approval of the owner. Ideally there is clear guidance regarding what would make an acceptable business case to step out from an Accessibility Policy.